# PHOTOBOOTH APP — FINAL READINESS AUDIT

Petsa: 17 Setyembre 2026  |  Package: photobooth-monorepo-final-v2.zip  |  Para sa: Owner (sign-off)

Paraan ng audit: Static analysis ng aktwal na code sa loob ng zip (hindi ang sariling README claims). 196 file, 4 na component. Isang dynamic check na tumakbo: devops/scripts/validate.py (JSON/YAML/secret preflight) — PASSED. Hindi na-pull ang buong dependency tree (Expo/npm install), kaya ang mga build/typecheck verdict ay nasa MUST-DO CHECKS sa ibaba, hindi pa naipapatunayan dito.

# 0. BOTTOM LINE (isang talata)

HINDI PA FINAL-FINAL. Ang codebase ay totoo at malaki (≈30,000 linya ng code sa 4 na component) — hindi ito sketsa. Pero may 5 BLOCKER na pumipigil sa "tapos na" na deklarasyon: (1) ang mobile Navigator ay naka-mount pa rin sa PLACEHOLDER, hindi sa tunay na Camera/Preview/Premium modules; (2) kulang ang 6+ na runtime dependency na kailangan ng preview-editor module — babagsak ang bundler; (3) ang admin panel ay gumagamit ng VITE_ env prefix habang ang CI ay nagse-set ng REACT_APP_ → lalabas na demo/mock mode sa production; (4) magkaaway ang admin identity model (admins/{uid} sa panel vs adminRoles/{uid} + custom claim sa server rules); (5) walang kahit isang automated test file sa buong repo. Bukod dito: ang makePublic() security hole ay NARIYAN PA, at ang Replicate API key ay inaasahang maisasama sa mobile bundle. Verdict: pwede nang GO para sa INTERNAL/BETA build pagkatapos isara ang 5 BLOCKER; NO-GO pa para sa public store launch.

# 1. Ano ang aktwal na nasa loob ng package (verified)

| Component | Files | Lines (code+config+md) | Pangunahing patunay na file |
| --- | --- | --- | --- |
| mobile (Expo/React Native) | 101 | ≈11,494 | mobile/App.tsx, src/navigation/RootNavigator.tsx, src/modules/{camera,preview-editor,monetization} |
| admin-panel (Vite + React) | 30 | ≈7,791 | admin-panel/src/{App.jsx,pages/*,services/*}, admin-panel/build/ |
| functions (Firebase v2, TS) | 26 | ≈10,672 | functions/src/{index.ts,callables/*,services/*,triggers/*,scheduled/*,http/*} |
| devops (CI/CD + docs) | 23 | ≈1,362 | devops/.github/workflows/*.yml, devops/docs/*, devops/scripts/validate.py |
| docs | 5 | ≈921 | docs/photobooth-master-assembly-plan.md, MERGE_NOTES.md, README.md |
| scripts | 2 | — | scripts/seed.mjs, scripts/smoke-test.sh |
| shared (contracts) | 0 | 0 | shared/ — WALANG LAMAN (empty directory) |
| ROOT config | 6 | — | firebase.json, .firebaserc, firestore.rules, storage.rules, firestore.indexes.json, package.json (workspaces) |

Secrets check: MALINIS. Walang totoong .env, walang AIzaSy key, walang sk_live/private key block — puro .env.example template lang (grep-verified).

# 2. Status ng bawat module — claimed vs aktwal (may landas ng file)

| Module | Aktwal na implementasyon (path) | Naka-wire? | Verdict |
| --- | --- | --- | --- |
| Mobile core | mobile/App.tsx · src/navigation/RootNavigator.tsx · src/contexts/AuthContext.tsx · src/services/{firebase,auth,functions}.ts · src/theme/tokens.ts · 7 screens | Oo (ito ang buhay na app) | GUMAGANA — pero hindi konektado sa 3 modules |
| Camera + AI filters | mobile/src/modules/camera/** (16 file: screens/CameraScreen.tsx, components/CameraView.tsx, hooks/usePhotoCapture.ts, services/uploadHandoff.ts, filters/filterCatalog.ts, monetizationBridge.ts) | HINDI — 0 importer | NARIYAN pero DEAD CODE |
| Preview / Editor / Gallery | mobile/src/modules/preview-editor/src/modules/preview-editor/** (~37 file: screens/{PhotoPreview,PhotoEditor,Gallery,StripLayout}Screen.tsx, services/uploadService.ts, components/*) | HINDI — 0 importer | NARIYAN pero double-nested + kulang deps |
| Premium / Monetization | mobile/src/modules/monetization/src/monetization/** (17 file: config/plans.js, entitlements/*, usageLimits.js, components/{PaywallModal,PlanComparison,PremiumGates}, screens/{Premium,EventBooking}Screen.jsx, services/iapAdapter.js) | HINDI — 0 importer; provider hindi naka-mount | NARIYAN pero STUB ang IAP |
| Firebase backend | functions/src/** (26 file; index.ts = 9 export groups; callables/{auth,photos,subscriptions,events,admin}.ts; triggers/{auth,firestore}.ts; scheduled/jobs.ts; http/endpoints.ts) + root rules/indexes/storage + scripts/seed.mjs | Backend-side (hindi app) | KUMPLETO — IAP verification TUNAY |
| Admin panel | admin-panel/** Vite+React, 10 pages (Login,Dashboard,Users,Photos,Events,Bookings,Filters,Revenue,Notifications,Settings), services/{firebase.js,dataAdapter.js,seed.js}, prebuilt build/ | Standalone web | NARIYAN — 2 integration defect |
| DevOps / CI-CD | devops/ (5 workflows, 6 docs, mobile/eas.json, app.config.js, scripts/validate.py — PASSED) | HINDI naka-merge sa root | NARIYAN bilang hiwalay na puno |
| QA / Test suite | WALA (0 test file, 0 test script, walang jest/vitest config) | — | KULANG |
| Growth / Analytics | WALA sa package (may FCM trigger lang sa functions/src/triggers/firestore.ts:106) | — | KULANG |
| shared/ contracts C1–C7 | shared/ — empty | — | KULANG |

# 3. Natitirang BLOCKER at high-risk item (may ebidensya)

| ID | Blocker | Ebidensya (file:line) | Epekto | Severity |
| --- | --- | --- | --- | --- |
| W1 | Mobile Navigator naka-mount pa sa ModulePlaceholderScreen — hindi ang tunay na Camera/Preview/Premium | mobile/src/navigation/RootNavigator.tsx:76–103; grep importers ng modules = 0 | Placeholder ang lalabas sa naka-install na app | BLOCKER |
| W2 | Kulang na runtime dependency sa mobile/package.json: @react-native-community/slider, expo-asset, expo-clipboard, expo-gl, expo-linking, react-native-view-shot (at react-native-iap) | Imports ng preview-editor vs mobile/package.json | Bundler/build FAIL: "Unable to resolve module" | BLOCKER |
| W3 | Admin env prefix mismatch: panel = VITE_FIREBASE_* ; CI = REACT_APP_* | admin-panel/.env.example vs devops/.github/workflows/{deploy-staging,release-production}.yml | Production admin bundle → isConfigured=false → DEMO/MOCK mode sa prod | BLOCKER |
| W4 | Admin identity mismatch: panel/admin-panel rules = admins/{uid} ; root rules + backend = adminRoles/{uid} + claim admin | admin-panel/src/services/firebase.js; firestore.rules:41,46,204 | Hindi pare-pareho ang admin check; DENY ang admins sa root rules | BLOCKER |
| W5 | CI hindi naka-merge sa root (.github/ wala) + maling scan path (build/static/js vs Vite build/assets/) | root: walang .github; devops/.github/workflows/pr-checks.yml:94; release-production.yml:133 | Walang CI sa totoong repo; secret-scan at prod-identity check hindi tumatakbo | BLOCKER |
| W6 | makePublic() security hole nariyan pa (B7 sa master plan) | functions/src/services/photoService.ts:263 at :430 | Pampublikong object na mahirap i-unshare; dapat signed URL/token | BLOCKER |
| W7 | IAP integration hindi kumpleto: client adapter stub, wala ang react-native-iap, kailangan ng production store credentials | mobile/.../services/iapAdapter.js; functions/src/services/subscriptionService.ts:14 | Hindi makakabenta ng premium — walang kita | BLOCKER |
| W8 | Walang automated test suite (0 test file repo-wide) | find *.test.* / *.spec.* = 0; walang test script sa 3 package.json | Walang regression guard; "final" ay hindi mapapatunayan | BLOCKER |
| W9 | Tatlong magkaibang kopya ng rules (root, devops, admin-panel) na magkakaiba ang admin model | firestore.rules (223 ln) vs devops/firestore.rules vs admin-panel/firestore.rules:26 | Alin ang i-deploy? Drift at maling deploy risk | HIGH |
| B2 | Luma ang Expo SDK ~50 / RN 0.73.6 | mobile/package.json | Store/library support risk; master plan → SDK 57/RN 0.86 | HIGH |
| W10 | Firebase project + Blaze plan + .env puno pa (Storage ay Blaze-only) | Lahat .env.example; master plan B3 | Hindi maka-deploy / cost overrun sa photo-heavy app | BLOCKER (ops) |
| W11 | Replicate AI key inaasahang maisasama sa mobile bundle | mobile/.env.example: EXPO_PUBLIC_REPLICATE_API_KEY | Key leak sa public bundle | HIGH |
| W12 | Admin panel direkta ang write sa Firestore (plan toggle) pero server-owned ang plan sa rules | admin-panel/src/services/dataAdapter.js:106; firestore.rules:104–115 | DENY ang plan toggle; dapat dumaan sa adminSetUserPlan callable | HIGH |
| W13 | shared/ contracts C1–C7 walang laman → inline pa ang constants sa bawat module | shared/ empty; docs/photobooth-master-assembly-plan.md §3 | Drift risk sa pagitan ng mobile/admin/functions | MEDIUM |
| W14 | Push notifications hindi tatanggapin ng app: backend may FCM, wala ang expo-notifications sa mobile | functions/src/triggers/firestore.ts:106; mobile/package.json | Dead ang notification feature | MEDIUM |
| W15 | Prebuilt admin build/ naka-commit (makalumang demo bundle) + wala pang analytics/crash SDK sa mobile | admin-panel/build/**; mobile/src/components/ErrorBoundary.tsx:21 | Kalituhan sa release + walang crash/analytics visibility | LOW/MED |

# 4. MUST-DO CHECKS pagkatapos i-wire (release gate — bawat isa pass/fail)

Bawat linya ay may command at inaasahang resulta. Huwag ideklarang "tapos" hangga't hindi green ang lahat ng BLOCKER-tagged na check.

| # | Check | Paano patunayan (command / hakbang) | Inaasahang resulta |
| --- | --- | --- | --- |
| C1 | Na-install ang lahat ng dep at 0 type error | cd mobile && npm install && npx tsc --noEmit | 0 error (pagkatapos idagdag ang W2 deps) |
| C2 | Tunay na module na ang naka-mount | grep -rn "modules/camera\¦preview-editor\¦monetization" mobile/src/navigation/RootNavigator.tsx | May hit; wala nang ModulePlaceholderScreen sa Camera/Preview/Premium |
| C3 | Camera capture single + burst sa physical device | npx expo start (Expo Go / dev client) | Kumuha ng litrato, walang crash |
| C4 | Kumpleto ang upload chain | requestPhotoUpload → signed PUT → finalizePhotoUpload | May Firestore doc + Storage file + nabawasan ang credits |
| C5 | Quota enforcement server-side | Free user 5 litrato → ika-6 sa emulator | Blocked + paywall; server throws resource-exhausted |
| C6 | Premium activation + anti-tamper | Test receipt → verify; fake receipt; subukang i-write ang plan sa client | Valid = premium; fake = permission-denied; client write = denied |
| C7 | Rules unit test sa emulator | firebase emulators:exec --only firestore,storage,auth (mga test na ISUSULAT pa) | Lahat ng case green (W8) |
| C8 | Admin login sa totoong config | VITE_ vars + adminRoles/claim | Totoong admin = OK; non-admin = denied (W4 naayos) |
| C9 | Backend E2E sa emulator | firebase emulators:start ; bash scripts/smoke-test.sh | Lahat ng hakbang pass |
| C10 | DevOps preflight | python3 devops/scripts/validate.py | ALL CHECKS PASSED (verified na green ngayon) |
| C11 | Admin deploy + SPA deep-link | npm run build → firebase deploy --only hosting | Refresh sa /users = 200, hindi 404; may security headers |
| C12 | CI green sa PR | Ilipat ang workflows sa root .github/, buksan ang test PR | Lahat ng job green (W5 naayos) |
| C13 | Store compliance artifacts | Privacy policy URL, data-safety form, IAP product sa 2 store | Live at naka-link sa app at listing |

# 5. Launch-risk table (probability × impact × mitigasyon)

| Risk | Prob | Impact | Ebidensya | Mitigasyon |
| --- | --- | --- | --- | --- |
| Placeholder ang mai-publish sa store | Mataas | Mataas | RootNavigator.tsx:76–103 | I-wire ang modules + C2 gate test |
| Build fail dahil kulang dep | Mataas | Mataas | preview-editor imports vs package.json | Idagdag ang 6+ dep, i-commit ang lockfile |
| Admin panel DEMO mode sa prod | Mataas | Mataas | VITE_ vs REACT_APP_ | Isang prefix; fail-build kung isConfigured=false |
| Admin tinatanggihan ang login | Mataas | Katamtaman | admins vs adminRoles | adminRoles + claims lang; burahin ang admins path |
| Pampublikong litrato (makePublic) | Katamtaman | Mataas | photoService.ts:263,430 | Signed URL/token; alisin ang makePublic |
| Replicate key leak sa bundle | Katamtaman | Mataas | mobile/.env.example | Ilipat ang AI sa Cloud Function |
| Blaze cost overrun (photo-heavy) | Katamtaman | Katamtaman | master plan B3; egress | Budget alert 50/80/100% + spend cap + CDN cache |
| Walang test → regression | Mataas | Katamtaman | 0 test file | Rules tests + smoke sa CI (W8) |
| Expo 50 store/support risk | Katamtaman | Katamtaman | mobile/package.json | Upgrade sa SDK 57 / RN 0.86 |
| IAP rejection (Stripe in-app) | Katamtaman | Mataas | master plan B5 | RevenueCat / native IAP lamang para sa digital goods |
| CI hindi tumatakbo | Mataas | Katamtaman | walang root .github | Ilipat ang workflows sa root |
| Dead ang notification | Katamtaman | Mababa | expo-notifications absent | Idagdag + i-test ang FCM |

# 6. Go / No-Go criteria

GO para sa INTERNAL / BETA (TestFlight + internal testing APK) kung TAPOS ang lahat ng ito:

W1 naayos — tunay na Camera/Preview/Premium na ang naka-mount (C2 = pass).

W2 naayos — kumpletong dep, C1 (tsc --noEmit) = 0 error.

W6 naayos — walang makePublic; signed URL/token.

W3 + W4 naayos — admin panel nakakapasok sa totoong adminRoles/claim, hindi demo mode.

C3, C4, C5, C9 green — camera → upload → quota → gallery end-to-end sa emulator at device.

NO-GO PA para sa PUBLIC STORE LAUNCH hangga't hindi sarado ang lahat:

Lahat ng BLOCKER row sa §3 ay closed at na-verify (hindi lang "nasa code na").

W7 — IAP live: tunay na receipt mula App Store + Play Store na na-validate ng server; walang client-side grant.

W8 — automated tests naka-run sa CI, green.

C13 — privacy policy live + data-safety form + IAP product configured sa 2 store.

B3/W10 — Blaze + budget alert 50/80/100% naka-set; na-test ang daily Firestore export at isang restore.

W5 — CI tumatakbo mula root; rollback (hosting + EAS update) na-test isang beses.

B2 — Expo/RN upgrade desisyon nakasara (mag-upgrade o dokumentadong pagtanggap ng risk).

Decision rule: kung may isang BLOCKER pa na bukas → huwag i-advance sa store. Ang internal/beta channel ang tanging lalabas.

# 7. Parallel agent plan — may file-ownership boundary (para walang banggaan)

Bawat agent ay may SARILING folder. Dalawang file ang FROZEN para sa iba: mobile/App.tsx at mobile/src/navigation/RootNavigator.tsx — tanging ang Integration Owner (A) ang pwedeng mag-edit. Ang mobile/package.json ay request-only para sa iba.

| Agent | Sakop (exclusive ownership) | Deliverable | Depends on |
| --- | --- | --- | --- |
| A — Integration Owner | mobile/App.tsx · mobile/src/navigation/** · mobile/package.json | W1 + W2 tapos: tunay na modules naka-mount, provider naka-wrap, deps kumpleto | Contracts frozen (I) |
| B — Camera | mobile/src/modules/camera/** | Wired CameraScreen + uploadHandoff, aligned sa quota | A (route names) |
| C — Preview/Editor/Gallery | mobile/src/modules/preview-editor/** | I-un-nest ang folder, kumpletong dep list request | A |
| D — Monetization/IAP | mobile/src/modules/monetization/** | IAP adapter tunay (RevenueCat/IAP), SubscriptionProvider | A + E (callable names) |
| E — Backend & Rules | functions/** · firestore.rules · storage.rules · firestore.indexes.json | W6 (alisin makePublic), W9 (isang rules), W12 (callable-only writes) | F (admin callables) |
| F — Admin Panel | admin-panel/** | W3 (VITE prefix) + W4 (adminRoles/claim) + callable para sa plan toggle | E |
| G — DevOps/CI | root .github/** · devops/** | W5: ilipat workflows sa root, ayusin build/assets path | A, F (build outputs) |
| H — QA | tests/** · scripts/** | W8: rules unit tests + smoke sa CI + release checklist | E (rules), A |
| I — Shared Contracts | shared/** | C1–C7 materialized (schema, plan constants, analytics events) — ilabas BAGO mag-code ang iba | wala |

Sequence: I muna (contracts freeze) → A + E sa parallel (walang overlap) → B, C, D, F → G → H. Huwag payagan ang dalawang agent na mag-edit ng parehong file sa parehong oras.

# Appendix A — TODO/FIXME markers sa aktwal na code

Kabuuang marker: 38 (mobile + functions + admin/src). Puro non-blocking notes maliban sa IAP adapter (W7).

mobile/src/modules/monetization/src/monetization/services/iapAdapter.js:51:    // == TODO(integration): install react-native-purchases, then ==

mobile/src/modules/monetization/src/monetization/services/iapAdapter.js:80:    return { ok: false, error: 'revenuecat_not_configured' }; // TODO(integration)

mobile/src/modules/monetization/src/monetization/services/iapAdapter.js:91:    return { ok: false, error: 'iap_not_configured' }; // TODO(integration)

mobile/src/modules/monetization/src/monetization/services/iapAdapter.js:106:    return { ok: false, error: 'revenuecat_not_configured' }; // TODO(integration)

mobile/src/modules/monetization/src/monetization/services/iapAdapter.js:112:    return { ok: false, error: 'iap_not_configured' }; // TODO(integration)

mobile/src/modules/preview-editor/src/modules/preview-editor/services/galleryService.ts:51:export function mapPhotoDoc(id: string, data: DocumentData): GalleryItem {

mobile/src/modules/preview-editor/src/modules/preview-editor/services/galleryService.ts:109:    const items = snap.docs.map((d) => mapPhotoDoc(d.id, d.data()));

mobile/src/modules/preview-editor/src/modules/preview-editor/services/galleryService.ts:121:      return mapPhotoDoc(String(record.photoId ?? record.id ?? ''), record as DocumentData);

mobile/src/modules/preview-editor/src/modules/preview-editor/index.ts:68:export { fetchGalleryPage, mapPhotoDoc, readCachedGallery, writeCachedGallery, applyVisualFilter } from './services/g

mobile/src/modules/camera/services/faceDetection.ts:30: * TODO(AR module): given a captured photo uri, run detectFacesAsync and return

functions/src/triggers/firestore.ts:12:import type { AnalyticsEventDoc, BookingDoc, PhotoDoc, SubscriptionDoc, UserDoc } from "../models/types";

functions/src/triggers/firestore.ts:49:    const data = event.data?.data() as PhotoDoc | undefined;

functions/src/models/types.ts:130:export interface PhotoDoc {

functions/src/models/types.ts:168:  mode: PhotoDoc["mode"];

functions/src/services/photoService.ts:19:import type { PhotoDoc, PhotoShareDoc, PhotoVisibility, UploadReservationDoc } from "../models/types";

functions/src/services/photoService.ts:45:  mode: PhotoDoc["mode"];

functions/src/services/photoService.ts:81:  const actionMap: Record<PhotoDoc["mode"], "photo_capture" | "burst_capture" | "gif_capture"> = {

functions/src/services/photoService.ts:156:  } satisfies Omit<PhotoDoc, "createdAt" | "updatedAt"> & Record<string, unknown>);

functions/src/services/photoService.ts:206:  photo: PhotoDoc;

functions/src/services/photoService.ts:219:      const photo = existing.data() as PhotoDoc;

functions/src/services/photoService.ts:329:  const photo = saved.data() as PhotoDoc;

functions/src/services/photoService.ts:359:  const photo = snap.data() as PhotoDoc;

functions/src/services/photoService.ts:415:  const photo = snap.data() as PhotoDoc;

functions/src/services/photoService.ts:463:  photo: PhotoDoc | null;

functions/src/services/photoService.ts:479:    photo: photoSnap.exists ? (photoSnap.data() as PhotoDoc) : null,

functions/src/services/photoService.ts:499:  status?: PhotoDoc["status"];

functions/src/services/photoService.ts:506:export async function listUserPhotos(input: PhotoQueryInput): Promise<{ items: PhotoDoc[]; nextCursor: string | null }> {

functions/src/services/photoService.ts:524:    items: page.map((d) => d.data() as PhotoDoc),

functions/src/services/photoService.ts:530:export async function listPublicPhotos(limit: number = LIMITS.defaultPageSize): Promise<PhotoDoc[]> {

functions/src/services/photoService.ts:539:  return snap.docs.map((d) => d.data() as PhotoDoc);

functions/src/services/photoService.ts:543:export async function listFlaggedPhotos(limit: number = LIMITS.defaultPageSize): Promise<PhotoDoc[]> {

functions/src/services/photoService.ts:550:  return snap.docs.map((d) => d.data() as PhotoDoc);

functions/src/services/photoService.ts:598:  const photo = snap.data() as PhotoDoc;

functions/src/http/endpoints.ts:18:import type { AdminRoleDoc, BookingDoc, PhotoDoc, SubscriptionDoc, UserDoc } from "../models/types";

functions/src/http/endpoints.ts:153:    const photo = result.photo as PhotoDoc | null;

functions/src/http/endpoints.ts:299:export type ExportedEntities = UserDoc | BookingDoc | SubscriptionDoc | PhotoDoc;

functions/src/callables/photos.ts:43:import type { PhotoDoc, PhotoVisibility } from "../models/types";

functions/src/callables/photos.ts:185:      status: (optionalString(data.status ?? null, "status", { max: 20 }) ?? "ready") as PhotoDoc["status"],

# Appendix B — Ebidensya ng bawat verification tool call

Zip: photobooth-monorepo-final-v2.zip (606.09 KB) — na-unzip, 196 file.

File counts: mobile 101 · admin-panel 30 · functions 26 · devops 23 · docs 5 · shared 0.

Secrets: grep AIza / sk_live / PRIVATE KEY / client_email → template at CI regex lang, walang totoong key; walang .env na hindi .example.

Importer check: grep "modules/camera" / "preview-editor" / "monetization" sa labas ng module = 0 (naka-mount sa placeholder).

Deps check: preview-editor imports 6 na package na wala sa mobile/package.json.

Env check: admin-panel/.env.example = VITE_*; workflows = REACT_APP_*.

Rules check: firestore.rules:41,46,204 (adminRoles + claim) vs admin-panel/firestore.rules:26 (admins).

makePublic: functions/src/services/photoService.ts:263, :430.

IAP: functions/src/services/subscriptionService.ts — verifyAppleTransaction/buildAppleJwt/verifyStripeSignature/androidpublisher = TUNAY (hindi stub).

DevOps validator: python3 devops/scripts/validate.py → ALL CHECKS PASSED (dynamic, tumakbo).